# E-commerce Website Development and Maintenance Agreement

This E-commerce Website Development and Maintenance Agreement (the "Agreement") is entered into on Date, between:

The Company:

Animazon,

155, Nasiyanur Road,

Narayanavalasu, Manickampalayam Pirivu,

Erode, TN - 638011

AND

The Client:

Guddu Kumar

Address:

AND

Murali

Address:

# 1. Scope of Work

The Client retains the Company to design, develop, and implement an e-commerce website (the "Website") as described in the "Business Plan" package details below.

# 1.1 Project Details

The following table summarizes the key project parameters:

| Feature | Details |
| --- | --- |
| Website Type | E-commerce |
| Pages | 15 to 20 pages |
| Product Listings | Up to 25 SKU (Stock Keeping Unit) listings |
| Cost | ₹40,000 (Forty Thousand Indian Rupees) |
| Inclusions | Domain registration and hosting for one (1) year |
| Definition of "Product" | A single SKU (Stock Keeping Unit) |

# 1.2 "Business Plan" Package Features

The Website development includes the following comprehensive e-commerce features:

- Fully functional E-Commerce website

- Up to 25 product listings

- Up to 20 Pages

- Premium custom design

- 2 Payment gateway integrations

- Inventory management

- Product variants (size, color, etc.)

- Filtering & sorting

- Product reviews & ratings

- Wishlist functionality

- Related products section

- Customer accounts dashboard

- Order history

- Multiple shipping options

- Discount & coupon management

- Invoice generation

- Advanced email notifications

- Google Analytics e-commerce tracking

# 2. Terms and Conditions for Development

# 2.1 Project Timeline

The estimated development time for the Website is 15-20 working days from the date of receiving the advance payment and all required content/data from the Client.

# 2.2 Revisions and Data Entry

- Revisions: The Client is entitled to 3 rounds of revisions on the design and functionality during the development phase.

- Product Data Entry: Data entry for the initial 25 SKUs is included in the development cost.

- Additional Products: Product data entry for any products beyond the initial 25 will be charged at ₹40 per SKU.

- Included Services: The development package also includes:

  - 2 payment gateways integration.

  - Shipping partner integration (1 partner).

  - Bulk product upload option.

  - Basic product photography editing.

# 2.3 Out-of-Scope Work and Additional Costs

Any work or features requested by the Client that are not explicitly defined in the "Business Plan" Package Features (Section 1.2) or exceed the agreed-upon development scope (e.g., number of pages, product listings, rounds of revisions) shall be considered out-of-scope work.

- Prior Approval: The Company will provide the Client with a separate estimate, detailing the additional cost and estimated timeline, for any out-of-scope work.

- Billing: Upon written approval from the Client, this additional cost will be billed separately and will be due as agreed upon in the separate estimate before the work commences.

- Project Impact: Approval of out-of-scope work may necessitate a revision to the overall Project Timeline (Section 2.1).

For Example, The live chat and whatsapp messages are out of scope, if the client needs these features, it will be charged and the SMS or whatsapp package should be subscribed separately.

# 3. Financial Terms and Payment Schedule

The total cost for the Website development, including domain and hosting for one year, is ₹40,000.

Payment shall be made to the company according to the following schedule:

| Milestone | Amount (₹) | Due Date |
| --- | --- | --- |
| Advance Payment | 20,000 | Upon signing of this Agreement |
| Mid-Development | 10,000 | Upon completion of design and core structure |
| Completion | 10,000 | Upon final approval and prior to launch |

All payments must be made promptly according to the agreed schedule. Delay in payments may result in a delay in the project timeline.

# 3.1 Domain and Hosting Cost Limit

The total development cost (Section 3) includes a domain registration cost up to ₹800. If the Client requires a premium or special domain name that exceeds this amount, the additional cost will be billed separately to the Client.

# 4. Maintenance and Support

# 4.1 Free Support Period

The Company provides 6 months of free support following the post-launch of the Website. This includes fixing bugs and technical issues arising directly from the development work.

# 4.2 Post-Support Maintenance

After the initial 6 months of free support, ongoing support and maintenance services will be available:

- Monthly Support Fee: Ongoing support and maintenance services will be charged at ₹3,000 per month.

- Included Services: The monthly support fee includes:

  - Priority support.

  - Monthly sales report generation.

  - Minor updates and technical assistance.

# 5. Client Responsibilities and Deliverables

# 5.1 Client Responsibilities

The Client agrees to provide all necessary content, including text, images, logos, product descriptions, and any required account access (e.g., payment gateway details) in a timely manner. Delays in providing content or feedback may extend the project timeline.

# 5.2 Deliverables

Upon full and final payment, the Company will provide the Client with full access and ownership of the Website, including all source files, database, and administrative credentials. A link to all necessary development files and documentation will be provided here: File.

# 6. Renewal of Maintenance and Support Services

The Maintenance and Support services outlined in Section 4 are subject to renewal after the initial term.

# 6.1 Renewal Term

The Client may elect to renew the ongoing maintenance and support services for a subsequent period.

- Initial Post-Support Term: The services will automatically continue on a month-to-month basis after the initial 6 months of free support (Section 4.1), unless canceled by the Client with 30 days written notice.

- Renewal Period: The Client may opt for a fixed-term annual renewal for ongoing support and maintenance.

# 6.2 Renewal Fee

The fee for the renewed maintenance and support services will be based on the current rates, unless a revised rate is agreed upon in writing by both parties prior to the renewal date.

- Current Monthly Fee: ₹3,000 per month (as per Section 4.2).

- Annual Renewal Option: A discounted annual fee may be offered upon mutual agreement.

- Scope of Service: The renewed service will include the same features as the Post-Support Maintenance, including Priority support, Monthly sales report generation, and Minor updates and technical assistance.

# 6.3 Non-Renewal

If the Client chooses not to renew the monthly or annual Maintenance and Support contract:

- The Company will cease providing Priority support, sales reports, and ongoing technical assistance.

- The Website will remain fully functional and under the Client's ownership, but the Company will no longer be responsible for any subsequent technical issues, bugs, or required updates.

- The Client retains full access and ownership of the Website files, database, and administrative credentials as provided in Section 5.2.

# 7. Domain Registration and Hosting Renewal

The website development cost includes domain registration and hosting services for an initial period of one (1) year (as per Section 1.1 and 3). Subsequent renewal of these services is the sole responsibility of the Client.8.1 Renewal Timeline and Responsibility

The Client is responsible for renewing the domain name and hosting service before the end of the initial one (1) year period.

- Company Notification: The Company will send a reminder notice to the Client approximately sixty (60) days prior to the expiration date of the domain and hosting services.

- Client Action: The Client must arrange and pay for the renewal of these services directly or through the Company, if the Company offers this as a separate paid service.

# 7.2 Renewal Cost

The cost for domain registration and hosting renewal is not included in the annual maintenance fee and will be charged separately at the then-current market rate. The Company is not responsible for any price increases for these third-party services.

7.3 Consequences of Non-Renewal

Failure by the Client to renew the domain name and hosting services before their expiration date may result in the Website becoming inaccessible, potential loss of the domain name to a third party, and additional charges for restoration services. The Company assumes no liability for any loss or damages resulting from the Client's failure to renew these services.

# 8. Signatures

By signing below, the parties acknowledge that they have read and agree to the terms and conditions set forth in this Agreement.

FOR THE COMPANY: Animazon

Signature: __________________________________________________

Name: ____NANDHAKUMAR G_______________________________

Date:_____28-11-2025_______________________________________

FOR THE CLIENT:

Signature: __________________________________________________

Name: ______________________________________________________

Date:

Signature: __________________________________________________

Name: ______________________________________________________

Date: _______________________________________________________